ABES ENGINEERING COLLEGE, GHAZIABAD

Department of Electrical & Computer Engineering

FINAL YEAR PROJECT – PERIODIC PROGRESS REPORT-1

Evaluation Review Date - 21/09/2026

PROJECT TITLE – SUTRA: Real-Time Vehicle Telemetry and Emergency Corridor Management System

SUPERVISOR NAME & DESIGNATION - __________________________________________

| S. No | University Roll No | Name | Satisfactory/Unsatisfactory |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |

A. WORK COMPLETED DURING THE CURRENT PERIOD

- Briefly describe the work carried out since the previous evaluation/review:

Since the previous review, the SUTRA system was rebuilt end to end on a Supabase backend. A phone-based vehicle client (Expo / React Native) now streams live GPS position to Supabase every 1 s in emergency mode and every 3 s in normal mode, using a background location task. A role-scoped operator/driver web console shows the live fleet on a map, drive history and speeding violations, and lets operators send alerts that reach drivers in real time. The database schema, row-level security policies, triggers and Edge Functions (routing and geocoding) were designed and implemented, the earlier Google Maps dependency was replaced with key-free MapLibre, OpenFreeMap, OSRM and Nominatim, and the superseded Kotlin client and Node WebSocket relay were retired.

- Major outcomes / deliverables achieved:

1. Working Android client (APK built via EAS) with authentication, live location reporting, map following, place search and alert reception.

2. Operator/driver console deployed online, with role-based access enforced by database row-level security rather than the browser.

3. Secure Supabase backend: constraint-validated positions, trigger-written history and violation episodes, emergency privilege controlled only by administrators, and 139 automated tests passing (54 mobile, 85 database/RLS).

B. WORK PLANNED FOR THE NEXT PERIOD

- Briefly describe the proposed work to be completed before the next evaluation:

Planned work before the next evaluation is to verify the mobile client on physical devices in real driving conditions, test the emergency corridor broadcast end to end with authorized vehicles, and measure position-update latency and battery use. The public routing and geocoding services will be moved to self-hosted instances, and the history retention and data-volume behaviour will be load-tested with multiple simulated vehicles. Final documentation and the demo will be completed.

- Expected outcomes / deliverables:

1. Field-tested mobile client with measured update latency and battery consumption.

2. Verified emergency corridor broadcast and operator alert workflow across multiple vehicles.

3. Self-hosted routing/geocoding, load-test results, and final project documentation with demo.

C. CHALLENGES/ ISSUES FACED/ SUPPORT REQUIRED

The mobile app has so far been validated through automated tests and build artifacts, not yet on a physical device. Expo dependency version conflicts and EAS environment variables not reaching the bundle caused failed builds; the configuration was moved into the app config to fix this. Local native builds run out of memory unless parallelism is capped. Public OSRM and Nominatim endpoints have no availability guarantee and are meant for light use, and position history grows to roughly 1,200–3,600 rows per vehicle-hour, so it is pruned to a 30-day window. Support required: access to test vehicles/devices and guidance on hosting for load testing.

D. SUPERVISOR'S REMARKS (IF ANY):

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

(Attach Extra Sheet, if Required)

| Student Project Group Representative Signature(s) | Project Supervisor / Guide |
| --- | --- |
| Name: __________________________ Signature: ______________________ Date: ___________________________ | Name: __________________________ Signature: ______________________ Date: ___________________________ |